Barangay Buddy Ecosystem Build Plan

Master product architecture for repository implementation

Core thesis Barangay Buddy is the local operating system for barangays: one account for local commerce, family profiles, services, talent discovery, bookings, and logistics.

# Platform Layers

| Layer | Purpose | Primary Users | Revenue |
| --- | --- | --- | --- |
| Identity & Family | Accounts, guardians, child profiles, permissions | Residents, families | Foundation; enables trusted transactions |
| Marketplace | Restaurants, groceries, pharmacy, hardware, services | Consumers, merchants | Commissions, subscriptions, promoted placement |
| Buddy Express | Pickup, delivery, route dispatch, local drivers | Drivers, merchants, consumers | Delivery fee, platform margin, logistics contracts |
| Spotlight Network | Talent discovery, voting, sponsorship, bookings | Performers, sponsors, audiences | Sponsorships, booking commission, featured profiles |
| Business Network | Merchant pages, leads, offers, analytics | Local businesses | Monthly SaaS, ads, lead fees |

# Recommended Repository Modules

apps/web: consumer and merchant-facing responsive application.

apps/admin: moderation, dispatch, sponsor leads, merchant onboarding, reporting.

packages/ui: shared design system and accessibility primitives.

packages/domain: business rules for identity, family, orders, bookings, scoring, and commissions.

packages/integrations: payments, maps, notifications, media links, and future retailer APIs.

supabase or database layer: migrations, row-level security, storage metadata, audit logs.

# Build Order

Stabilize authentication, profiles, roles, and family accounts.

Create the shared merchant/business directory.

Implement Spotlight MVP because it creates audience and account growth with low logistics cost.

Implement Marketplace ordering with manual merchant fulfillment.

Implement Buddy Express dispatch and driver workflows.

Add payments, commissions, subscriptions, and reporting after operational flows are proven.

# Non-Negotiable Product Rules

Mobile-first and low-bandwidth friendly.

No direct client exposure of secrets or privileged database operations.

No paid audition entry or paid public voting.

Every transaction has explicit status, timestamps, actor, and audit trail.

Minors operate through guardian-controlled child profiles. Build multi-merchant and multi-city capability in the schema, but launch one locality at a time.