Technical Implementation Plan for Claude

Repository sequencing, database domains, security, and acceptance criteria

# Implementation Principles

Inspect and follow the existing repository architecture before creating new patterns.

Create small, reviewable changes with migrations and tests.

Keep privileged operations on the server.

Use explicit domain services for pricing, ranking, permissions, commissions, and status transitions.

Do not implement payments until order and booking state machines are stable.

# Proposed Domain Tables

Identity: profiles, barangays, households, household_members, child_profiles, child_guardians, guardian_consents

Businesses: businesses, business_locations, business_members, business_subscriptions, sponsor_leads

Spotlight: campaigns, talent_profiles, auditions, campaign_entries, votes, judge_scores, booking_requests, bookings

Marketplace: catalogs, catalog_categories, catalog_items, item_modifiers, orders, order_items, substitutions, payments, refunds

Logistics: driver_profiles, vehicles, driver_availability, delivery_jobs, delivery_events, driver_earnings, payouts

Audit: audit_events, moderation_actions, support_cases, notifications

# State Machines

Audition: draft → submitted → guardian_pending → admin_review → approved/rejected → published/withdrawn.

Booking: requested → talent_review → accepted/declined → deposit_pending → confirmed → completed/cancelled/disputed.

Order: draft → payment_pending → placed → merchant_accepted → picking/preparing → ready → driver_assigned → collected → delivered/completed; plus cancelled/refunded branches.

Delivery: offered → accepted → arrived_pickup → collected → en_route → delivered; plus failed/returned/cancelled.

# Delivery Phases

Phase A: architecture audit and ADR documents.

Phase B: family account and permissions foundation.

Phase C: Spotlight MVP.

Phase D: merchant directory and restaurant manager.

Phase E: Marketplace order flow with manual merchant fulfillment.

Phase F: Buddy Express driver and dispatch MVP.

Phase G: payments, settlements, subscriptions, and reporting.

# Definition of Done for Every Phase

Database migration and rollback notes.

Row-level security or equivalent authorization policies.

Server-side validation and typed domain models.

Responsive screens with loading, empty, success, and failure states.

Automated tests for permissions and critical transitions.

Seed/demo data and clear local test instructions.

Documentation of files changed, routes added, environment variables, and known limitations.